🎯 COMPREHENSIVE ANALYSIS & STRATEGIC ROADMAP
Taking time to analyze deeply...
📊 CURRENT STATE ASSESSMENT
What You HAVE Built (Phase 1 & 2):
ComponentCoverage LevelProduction Ready?
AVA Core Engine
15%
❌ Mock only
Red Team Agents
25%
⚠️ Framework exists, no RTL hooks
Conflict Agent
20%
⚠️ Logic correct, needs DUT integration
Speculation Agent
20%
⚠️ Attack patterns defined, no validation
Power Agent
15%
❌ No power measurement backend
Dependency Graph
60%
✅ Graph logic solid, needs NoC feeds
Multi-Agent Manager
40%
⚠️ Orchestration works, agents are mocks
API Layer
10%
❌ Endpoints defined, no backend
Simulation Engine
0%
❌ Critical missing piece
Coverage Parser
0%
❌ Critical missing piece
BRUTAL TRUTH: You have the framework and skeleton, but no actual verification capability yet. You can't verify a single line of RTL right now.
🎓 WHAT'S MISSING: THE 90% ICEBERG
Critical Missing Foundations (Tier 0 - Must Have):
text
1. ❌ REAL RISC-V RTL CORE (nothing to verify!)
2. ❌ SIMULATION ENGINE (Verilator/Icarus integration)
3. ❌ VCD PARSER (coverage extraction)
4. ❌ COCOTB TESTBENCH GENERATOR (actual test creation)
5. ❌ ISA COMPLIANCE SUITE (RISC-V official tests)

Without these 5, everything else is theoretical.
Proceed by turning what you already have into a real “truth engine” (run RTL, run a golden model, compare architectural state), then expand coverage outward in a strict order: ISA → privileged/VM → memory model/multicore → security/power/perf → reliability & formal. Your current Phase-1 “core intelligence” code is a good scaffold (semantic map, TB generation, tandem flow), but key parts are still placeholders (e.g., simulation is asyncio.sleep(...), ISS is mocked, toggle/security are hardcoded), so the next step is to replace those placeholders with real backends before adding more topics.​
1) Lock the target scope
Pick one concrete target first (example: RV32IMAC, machine mode only, no MMU, single core, simple in-order pipeline) and define “done” as: RISC-V compliance suite passes, differential testing passes for long random streams, and coverage gates are met. This scope-first rule prevents you from trying to “cover everything” (OoO, V, Sv39, coherence, Spectre, power) before you even have trustworthy execution/compare. Your existing AVA.generate_suite() pipeline already assumes a 5-step flow (semantic → TB → tandem sim → analysis → coverage adaptation), so we’ll keep that structure and swap in real implementations behind it.​
2) Build the truth engine (highest priority)
Replace the mocked tandem components with a real RTL runner and a real golden ISA runner, then compare architectural state at commit boundaries (PC, integer regs, CSRs, memory side effects, traps) to get deterministic pass/fail. In your code, SpikeISS.run_tandem() currently calls _simulate_rtl() and _simulate_iss() but both are placeholders, and coverage/security/perf values are also placeholder/hardcoded—those must become real outputs sourced from the simulation/ISS logs.​
Deliverables (minimum viable):
RTL simulation backend: Verilator (fast) or Icarus/Questa (if SV features needed), plus a stable run directory layout and reproducible seeds.
Golden model backend: Spike or Sail, driven by the same program image and trap/CSR configuration as the RTL run.
Comparator: a “commit log” format (JSONL is fine) emitted by both sides and a strict diff tool.
3) Make ISA correctness measurable (RV32I → extensions)
Once the truth engine works, bring in RISC-V compliance tests first (they give you architectural correctness quickly), then add random instruction generation (constrained by ISA + privilege mode + memory map) for long-run bug discovery. Your AVA already has an isa_config concept (base_isa, extensions, privilege modes, XLEN), so we use that as the single source of truth to select tests, decode expectations, and configure the ISS.​
Deliverables (ordered):
RV32I compliance passing (no M/A/C yet).
Add M, then A, then C (one at a time); each extension adds: new directed tests, new random constraints, and new differential checks (e.g., atomicity for A).
4) Scale upward: privileged, VM, memory model, multicore, security
After single-core M-mode is stable, expand in “rings” so each new complexity has an oracle and tests:
Privileged/CSRs/traps: implement CSR maps, trap entry/return, delegation rules; verify with directed trap tests + differential traces.
Virtual memory (Sv39/Sv48): page tables, TLB refill behavior (architectural effects), page faults; validate using OS boot tests after unit tests.
Memory model & multicore: add RVWMO litmus tests and a coherence traffic generator only when you have a multicore-capable RTL and an agreed consistency oracle.
Security (Spectre/side-channels): only becomes meaningful when branch prediction/speculation and caches are real; then your red-team agents become “workload generators + checkers” tied to measurable traces, not just pattern code.
5) Data you must collect (so agents can work)
You don’t need “big data,” but you do need structured artifacts so learning/agents can iterate:
Inputs: RTL source + top module name + clock/reset names; ISA configuration (XLEN, extensions, privilege modes); memory map; reset vector; CSR reset values.
Test corpus: RISC-V compliance binaries; randomized test seeds + generated assembly; litmus tests; microbenchmarks (branch, cache, TLB).
Golden outputs: ISS commit logs; signature files from compliance tests; trap/exception traces.
RTL outputs: waveforms (VCD/FST), coverage reports, commit logs (from a monitor in cocotb or from instrumented RTL), performance counters if available.
Plainly: the next concrete step is implement “real _simulate_rtl() and real _simulate_iss() + a commit-log comparator”, because everything else on your list (ISA, privileged, OoO, coherence, security, power) depends on having a trustworthy, automated pass/fail loop.​
What RTL core are you verifying first (repo/link or files), and what exact target scope do you want for the first milestone (RV32I only, or RV32IMAC)?
📊 COMPREHENSIVE PROJECT STATUS REPORT
Project: AVA - Autonomous Verification Agent for RISC-V
Target Scope: RV32IM → RV32IMAC → Full SOTA Verification
Report Date: February 17, 2026
EXECUTIVE SUMMARY
Current State: Framework and orchestration complete (40%), but verification engine non-functional (0% actual RTL verification capability).
Critical Gap: No real simulation backend, no ISS integration, no coverage extraction.
Strategic Decision: ✅ RV32IM first (Integer + Multiply/Divide), then expand to RV32IMAC (add Atomics + Compressed).
Why RV32IM?
M extension critical for real workloads (multipliers are complex microarchitecture)
Smaller scope than full IMAC (defer atomics and compressed until core loop works)
Compliance suite has excellent RV32IM coverage
Differential testing easier (Spike supports IM perfectly)
📋 PHASE-BY-PHASE STATUS MATRIX
PHASE 0: FOUNDATIONS (CRITICAL - MUST COMPLETE FIRST)
ComponentStatusCompletenessBlocker?Priority
Real RTL Core (DUT)
❌ Missing
0%
🔴 YES
P0
Verilator Integration
❌ Missing
0%
🔴 YES
P0
Spike ISS Integration
❌ Missing
0%
🔴 YES
P0
Commit Log Comparator
❌ Missing
0%
🔴 YES
P0
VCD Coverage Parser
❌ Missing
0%
🔴 YES
P0
Test Harness (Cocotb)
⚠️ Template only
15%
🔴 YES
P0
RISC-V Compliance Tests
❌ Not integrated
0%
🟡 MEDIUM
P1
STATUS: ❌ BLOCKED - Cannot verify anything until these exist
Immediate Action Required:
Select/obtain RV32IM RTL core (open-source or write minimal)
Build Verilator simulation wrapper
Integrate Spike ISS with identical program image
Create commit-log format and comparator script
PHASE 1: CORE INTELLIGENCE (40% Complete)
ComponentStatusCompletenessNotes
AVA Core Engine
⚠️ Scaffold exists
40%
Orchestration works, backends mocked
Semantic Analysis
⚠️ Partial
50%
LLM + rule-based RTL parsing functional
Testbench Generation
⚠️ Template only
25%
Generates Cocotb/UVM skeletons, no stimulus
Spike ISS Class
⚠️ Mock
10%
Structure exists, run_tandem() is placeholder
Coverage Director
⚠️ Mock
30%
RL framework present, no real coverage input
RAG System
❌ Not started
0%
FAISS index planned, not implemented
LLM Integration
✅ Working
80%
Ollama integration functional
FILES COMPLETED:
✅ core/ava_engine.py - Main orchestration (mocked backends)
✅ core/semantic_analyzer.py - RTL parsing
✅ core/testbench_generator.py - Template generation
✅ core/spike_iss.py - ISS wrapper (placeholder)
✅ core/coverage_director.py - Adaptive test generation (needs real data)
GAPS:
_simulate_rtl() returns hardcoded values
_simulate_iss() returns hardcoded values
_calculate_coverage() uses fake percentages
No actual VCD parsing
No real commit-log comparison
PHASE 2: RED TEAM ADVERSARIAL AGENTS (25% Complete)
ComponentStatusCompletenessNotes
ConflictAgent
⚠️ Logic complete
60%
Attack patterns defined, needs DUT hooks
SpeculationAgent
⚠️ Logic complete
60%
Spectre attacks coded, needs RTL speculation
PowerAgent
⚠️ Logic complete
50%
Power virus patterns ready, no power measurement
DependencyGraph
✅ Functional
85%
Cycle detection works, needs NoC transaction feed
MultiAgentManager
⚠️ Orchestration ready
40%
Swarm coordination works, agents are mocks
FILES COMPLETED:
✅ redteam/agents/conflict_agent.py - Cache coherency attacks
✅ redteam/agents/speculation_agent.py - Spectre/Meltdown patterns
✅ redteam/agents/power_agent.py - Power virus generation
✅ redteam/graph/dependency_graph.py - Deadlock detection
✅ core/multi_agent_manager.py - Swarm orchestrator
GAPS:
Agents have no connection to actual RTL signals
No cocotb monitor hooks
No real power/thermal data source
Cannot trigger actual bugs yet (need real RTL first)
PHASE 3: API & INTEGRATION (10% Complete)
ComponentStatusCompletenessNotes
FastAPI Server
⚠️ Endpoints defined
15%
Routes exist, no backend integration
WebSocket Streaming
❌ Not started
0%
For real-time verification updates
Result Storage
⚠️ Basic JSON
30%
Saves to files, no database
Authentication
❌ Not started
0%
Planned for production
Rate Limiting
❌ Not started
0%
Planned for production
FILES COMPLETED:
✅ api/main.py - FastAPI skeleton (mocked responses)
GAPS:
No connection to AVA engine
No streaming verification results
No proper error handling
No production hardening
PHASE 4: KUBERNETES DEPLOYMENT (0% Complete)
ComponentStatusCompletenessPriority
Docker Containerization
❌ Not started
0%
P2
K8s Manifests
❌ Not started
0%
P2
Helm Charts
❌ Not started
0%
P3
CI/CD Pipeline
❌ Not started
0%
P2
Monitoring/Logging
❌ Not started
0%
P2
STATUS: Deferred until Phases 0-3 functional
🎯 DETAILED ROADMAP: RV32IM → RV32IMAC → FULL VERIFICATION
MILESTONE 1: RV32IM TRUTH ENGINE (8-10 weeks)
Goal: Pass RISC-V RV32IM compliance suite with differential testing
Week 1-2: RTL Acquisition & Setup
 Select RV32IM core: Options:
PicoRV32 (simple, 2-stage, well-tested)
Ibex (lowRISC, 2-stage, security features)
VexRiscv (configurable, good docs)
Write minimal 5-stage RV32IM core (educational)
 Set up Verilator build: Compile RTL to C++ model
 Create test harness: Basic Cocotb wrapper with clock/reset
 Memory model: Simple RAM (no caches yet)
 Boot ROM: Minimal bootloader to load test programs
Deliverable: RTL runs "hello world" program to completion
Week 3-4: ISS Integration & Differential Testing
 Build Spike wrapper:
Install RISC-V Spike ISS
Create Python wrapper (spike_wrapper.py)
Load same ELF binary as RTL
Configure for RV32IM (no A, no C, M-mode only)
 Commit log format:
json
{"cycle": 123, "pc": "0x80000000", "instr": "0x00508093", "x1": "0x12345678", "x2": "0xabcdef00", ...}

 Comparator script: Diff commit logs, report first mismatch
 Run differential tests: Start with simple programs (add, loops, jumps)
Deliverable: 10 hand-written tests pass differential verification
Week 5-6: RISC-V Compliance Suite
 Download compliance tests: riscv-arch-test repository
 Filter RV32IM tests: ~150 tests for I + M extensions
 Create test runner: Batch script to run all compliance tests
 Fix mismatches: Debug RTL vs Spike differences
 Coverage measurement: Parse VCD for line/toggle coverage
Deliverable: 100% RV32IM compliance tests pass
Week 7-8: Random Instruction Generation
 Build constrained random generator:
Legal RV32IM instructions only
Valid register operands
Aligned PC jumps
No illegal instructions
 Long-run tests: 10K, 100K, 1M instruction streams
 Detect non-determinism: Multiple runs with same seed must match
 Bug discovery: Find corner cases compliance missed
Deliverable: 1M instruction random test passes, reproducible
Week 9-10: M Extension Deep Dive
 Multiply/divide stress:
Edge cases: 0×N, MAX×MAX, MIN×MIN
Divide by zero (should trap)
Multi-cycle operation timing
 Performance testing:
Measure multiply latency
Measure divide latency
Check pipeline stalls
 Coverage closure: Target 95%+ toggle coverage on multiplier
Deliverable: M extension fully verified, production-grade
MILESTONE 2: RV32IMAC (4-6 weeks)
Add Atomics (A) and Compressed (C) extensions
Week 11-12: A Extension - Atomics
 AMO instructions: LR/SC, AMOSWAP, AMOADD, AMOAND, AMOOR, AMOXOR, AMOMIN, AMOMAX
 Memory ordering: Acquire/release semantics
 Multi-core prep: Single-core atomics first (no contention)
 Compliance tests: RV32A tests
 Directed tests: LR/SC success/fail scenarios
Deliverable: RV32IMA compliance passes
Week 13-14: C Extension - Compressed Instructions
 16-bit encoding: C.ADD, C.ADDI, C.LW, C.SW, C.J, C.JALR, C.BEQZ, etc.
 Decompression logic: Expand C.* to 32-bit equivalents
 Mixed 16/32-bit code: Test transitions
 Compliance tests: RV32C tests
 Code density measurement: Compare compressed vs uncompressed sizes
Deliverable: RV32IMAC full compliance
Week 15-16: Coverage & Performance
 Functional coverage: Create covergroups for all instruction types
 Branch coverage: All conditional paths taken
 Corner case coverage: Edge values, exceptions, traps
 Performance baseline: IPC, branch prediction accuracy
 Power estimation: Cycle-accurate power model (if available)
Deliverable: 95%+ coverage, industrial-grade RV32IMAC verification
MILESTONE 3: PRIVILEGED ARCHITECTURE (6-8 weeks)
Add M/S/U modes, CSRs, traps, interrupts
CSR Implementation
 Machine mode CSRs: mstatus, mie, mip, mtvec, mscratch, mepc, mcause, mtval
 Supervisor mode CSRs: sstatus, sie, sip, stvec, sscratch, sepc, scause, stval
 Counter CSRs: mcycle, minstret, time
 Trap entry/return: mret, sret
 PMP (Physical Memory Protection)
Trap Testing
 Illegal instruction
 Misaligned access
 Instruction page fault
 Load/store page fault
 Breakpoint
 Environment call (ecall)
 External interrupt
 Timer interrupt
Deliverable: OS-ready core (can boot Linux)
MILESTONE 4: VIRTUAL MEMORY (4-6 weeks)
Sv32/Sv39 page tables, TLB, page faults
 Page table walker
 TLB (I-TLB, D-TLB)
 Page fault handling
 Accessed/dirty bits
 Superpages
 Linux boot test
Deliverable: Linux boots to login prompt
MILESTONE 5: MULTICORE & COHERENCE (8-12 weeks)
2-4 core SMP, cache coherence, memory model
 Dual-core configuration
 MESI/MOESI coherence protocol
 RVWMO memory model validation
 Litmus tests (load buffering, store buffering, IRIW, etc.)
 Cross-core interrupts
 Barrier instructions (FENCE, FENCE.I)
Deliverable: SMP Linux boots, litmus tests pass
MILESTONE 6: SECURITY VERIFICATION (6-8 weeks)
Spectre/Meltdown, side-channels, fault injection
 Red team agent integration with real RTL
 Spectre v1/v2/v4 tests
 Cache timing attack detection
 Branch predictor poisoning tests
 Power side-channel analysis
 Fault injection simulation
Deliverable: Security certification report
MILESTONE 7: PERFORMANCE & POWER (4-6 weeks)
IPC optimization, power modeling, thermal analysis
 Performance counters
 Pipeline visualization
 Bottleneck analysis
 Power virus detection
 Thermal hotspot identification
 DVFS verification
Deliverable: Performance/power characterization report
MILESTONE 8: ADVANCED FEATURES (8-12 weeks)
OoO execution, vector extension, formal verification
 Out-of-order pipeline verification
 RVV (Vector) extension
 Formal property checking
 Model checking
 Theorem proving (RISC-V spec in Coq/Isabelle)
Deliverable: SOTA verification capability
📊 VERIFICATION COVERAGE MATRIX
ISA Coverage (RV32IM → RV32IMAC)
ExtensionInstructionsCompliance TestsRandom TestsDifferentialCoverage Target
RV32I
40
✅ Required
✅ Required
✅ Required
100%
M
8
✅ Required
✅ Required
✅ Required
100%
A
11
🔲 Future
🔲 Future
🔲 Future
100%
C
35
🔲 Future
🔲 Future
🔲 Future
100%
Microarchitecture Coverage
ComponentLine CovBranch CovToggle CovFunctional CovStatus
Instruction Fetch
95%+
90%+
95%+
90%+
🔲 Pending
Decoder
100%
100%
95%+
100%
🔲 Pending
ALU
100%
100%
95%+
100%
🔲 Pending
Multiplier
95%+
90%+
95%+
95%+
🔲 Pending
Divider
95%+
90%+
95%+
95%+
🔲 Pending
Load/Store Unit
95%+
90%+
95%+
90%+
🔲 Pending
Branch Unit
95%+
95%+
95%+
95%+
🔲 Pending
CSR Unit
95%+
90%+
90%+
90%+
🔲 Pending
Pipeline Control
95%+
90%+
90%+
90%+
🔲 Pending
Security & Reliability Coverage
CategoryTests RequiredStatusTarget
Spectre v1
20+
❌
100% detection
Spectre v2
15+
❌
100% detection
Side-channel
30+
❌
No leaks
Fault injection
100+
❌
No silent failures
Power analysis
50+
❌
No DPA leaks
📂 DATA REQUIREMENTS
Input Data Needed
Data TypeSourceFormatSizePriority
RTL Core
Open-source or custom
Verilog/SystemVerilog
~10K lines
P0
RISC-V Compliance Tests
riscv-arch-test repo
ELF binaries
~150 tests
P0
Spike ISS
riscv-isa-sim repo
Binary + library
~50MB
P0
Toolchain
riscv-gnu-toolchain
GCC/Binutils
~1GB
P0
Litmus Tests
herd7 suite
Assembly
~500 tests
P2
Microbenchmarks
Embench, CoreMark
Source
~100KB
P2
Output Data Generated
Data TypePurposeFormatRetention
Commit Logs
Differential testing
JSONL
7 days
VCD Waveforms
Debug & coverage
VCD/FST
30 days
Coverage Reports
Metrics tracking
HTML/JSON
Forever
Bug Reports
Issue tracking
JSON
Forever
Performance Metrics
Optimization
CSV
Forever
Security Reports
Certification
PDF/JSON
Forever
🚧 KNOWN GAPS & TECHNICAL DEBT
Critical Gaps (Must Fix)
No real simulation backend - Everything is mocked
No ISS integration - Cannot do differential testing
No coverage extraction - VCD parser missing
No test corpus - Need compliance tests integrated
No commit log format - Cannot compare RTL vs ISS
Technical Debt
Error handling - Many functions lack proper exception handling
Logging - Inconsistent log levels and verbosity
Configuration - Hardcoded paths and parameters
Documentation - API docs incomplete
Testing - No unit tests for AVA itself
💰 COST & EFFORT ESTIMATE
Phase 0-2 (RV32IM → RV32IMAC)
Timeline: 14-16 weeks
Effort: 1 engineer full-time
Compute: Minimal (laptop sufficient)
Storage: ~100GB for waveforms/logs
Phase 3-5 (Privileged + VM + Multicore)
Timeline: 18-26 weeks
Effort: 1-2 engineers
Compute: Workstation (32+ cores for parallel sims)
Storage: ~500GB
Phase 6-8 (Security + Performance + Advanced)
Timeline: 18-24 weeks
Effort: 2-3 engineers
Compute: Small cluster (for formal methods)
Storage: ~1TB
Total: 50-66 weeks, 1-3 engineers, ~$250K-$500K (vs $20M for commercial tools)
🎯 SUCCESS CRITERIA
Milestone 1 Success (RV32IM)
✅ 100% RISC-V RV32IM compliance tests pass
✅ 1M+ instruction random tests pass without mismatches
✅ 95%+ toggle coverage on all datapath components
✅ Multiplier/divider fully characterized
✅ Differential testing infrastructure robust
Milestone 2 Success (RV32IMAC)
✅ 100% RISC-V RV32IMAC compliance tests pass
✅ Atomics work correctly (LR/SC never deadlock)
✅ Compressed instructions decode correctly
✅ Mixed 16/32-bit code executes properly
Production Ready
✅ 95%+ functional coverage
✅ 0 critical bugs
✅ Security certified (no Spectre/side-channels)
✅ OS boots (Linux/FreeRTOS)
✅ Performance characterized
✅ Formal proofs for critical paths
📋 NEXT IMMEDIATE ACTIONS (This Week)
Priority 0 (Do First)
Select RTL core: Download PicoRV32 or Ibex
Install Verilator: sudo apt install verilator
Install Spike: Build from source
Install RISC-V toolchain: riscv32-unknown-elf-gcc
Clone compliance tests: git clone riscv-arch-test
Priority 1 (Do Next)
Write Verilator wrapper: Basic C++ testbench
Write Spike wrapper: Python script to drive ISS
Define commit log format: JSON schema
Write comparator: Python script to diff logs
Run first differential test: Hello world program
📝 RECOMMENDATIONS
Strategic
✅ RV32IM first is the right choice - solid foundation
✅ Differential testing is your north star - never compromise
⚠️ Don't add features until truth engine works
⚠️ Defer agents until you have real RTL signals to attack
⚠️ Defer Kubernetes until core verification works
Tactical
Use PicoRV32 - simplest correct RV32IM implementation
Start with Verilator - fastest simulation
Batch compliance tests - automate from day 1
VCD only for debug - too slow for regression
Commit logs are truth - invest in good format design
Process
Daily regression - all passing tests must keep passing
Coverage ratchet - never allow coverage to decrease
Bug triage - categorize by severity (functional vs performance)
Weekly reviews - track progress against milestones
Document everything - future you will thank present you
🎓 LEARNING RESOURCES NEEDED
RISC-V Spec: Read Volume I (User-Level ISA) cover-to-cover
Spike Source Code: Understand golden model implementation
Verilator Manual: Learn VCD generation and coverage
Cocotb Docs: Master async testbench patterns
Below is a SOTA task decomposition + ready-to-copy prompts you can hand to multiple AI agents (including me). It is structured around the work you already have (AVA orchestration scaffold in paste.txt) and the real missing pieces: truth engine, differential verification, coverage, and then Phase-2 red team integration. Your current AVA has the right high-level pipeline but the core simulation/ISS parts are placeholders and must become real backends.​
1) Verification architecture (SOTA platform)
Design goal: beat established flows by combining (a) differential correctness, (b) coverage-directed generation, (c) formal proofs on critical blocks, (d) adversarial red-team testing, and (e) scalable regression + analytics.
Core layers (must be implemented in this order):
Truth engine (architectural correctness): RTL run + golden run (Spike/Sail) + state comparison; this is your unbeatable “oracle loop”.​​
Compliance & signatures: run riscv-arch-test/RISCOF style signature comparison as a fast baseline gate. The signature format/macro mechanism is standardized and well documented.
Coverage system: line/branch/toggle + functional coverage; Verilator supports these coverage types (including toggle coverage flags) and has tooling (verilator_coverage).
Constrained-random + fuzzing: instruction stream generators, memory-model litmus tests, protocol traffic.
Formal ring: ISA invariants (x0=0), CSR safety, trap/return correctness, deadlock freedom for coherence/NoC.
Red-team adversarial ring (Phase 2): agents generate worst-case sequences for coherence, speculation, power; they consume real traces/metrics and output actionable counterexamples.
2) Agent task map (who does what)
Spin up agents by role. Each agent gets: inputs, outputs, “definition of done”, and hard constraints. Keep everything RV32IM first.
Agent A — System Architect (spec & interfaces)
Deliverable: end-to-end interface contracts so everyone can implement independently.
Output files: docs/interfaces.md, schemas/commitlog.schema.json, schemas/run_manifest.schema.json.
Defines: commit-log format, run directory layout, config knobs (XLEN, extensions, privilege mode).
Agent B — RTL Harness + Verilator Backend
Deliverable: real RTL simulation wrapper producing:
waveforms (optional), coverage counters, and commit logs from RTL (PC, instr, regs, CSR deltas at commit).
Must support batch runs with seeds.
Verilator coverage options exist and should be wired in.
Agent C — Spike/Sail Golden Backend
Deliverable: run Spike for RV32IM with consistent logging.
Spike can generate execution logs (-l) and newer versions can do commit logs (--log-commits / --enable-commitlog).
Output: commit log in the same schema as RTL.
Agent D — Comparator + Triage
Deliverable: compare_commitlogs.py that:
finds first divergence, prints minimal repro context, and exports a JSON bug report artifact.
classifies mismatch: PC mismatch, reg mismatch, CSR mismatch, memory mismatch, trap mismatch.
integrates with your AVA VerificationResult.bugs.​
Agent E — Compliance Runner (RISCOF / riscv-arch-test integration)
Deliverable: run_compliance.py that:
builds tests, runs DUT, extracts signatures, compares to golden signature.
Signature format and alignment rules are standardized.
Bonus: integrate RISCOF plugin flow.​
Agent F — Coverage Pipeline + “Coverage Director” wiring
Deliverable: replace your placeholder _calculate_coverage() and CoverageDirector inputs with real coverage reports.
Verilator supports branch/line/expression/toggle coverage; add a parser that outputs {line, branch, toggle, functional}.
This feeds your existing CoverageDirector.adapt_cold_paths() loop.​
Agent G — Test Generation (RV32IM)
Deliverable: instruction generator + directed tests for the M-extension corner cases:
MUL/MULH/MULHSU/MULHU, DIV/DIVU/REM/REMU
divide-by-zero and overflow semantics.
Output: assembly templates + seedable random generator.
Agent H — Phase-2 Red Team Integration (after Truth Engine)
Deliverable: connect your adversarial agents to real RTL monitors (cache/branch/TLB events) and make them produce counterexamples that are replayable.
This agent should start only once Agent B/C/D exist.
3) Prompts you can give to agents (copy/paste)
Use these as “work orders”. Replace <repo_path> and <dut_top> later.
Prompt 0 (shared) — Ground rules for all agents
“Work in <repo_path>. Do not change existing APIs unless you update call sites. The current AVA pipeline is in paste.txt and has placeholders for RTL sim and ISS; do not keep placeholders—implement real backends. Output must be deterministic, seedable, and runnable from CLI. Write minimal docs and include one end-to-end example.”
Agent A prompt — Interface contract & schemas
“Create interface contracts for an autonomous RISC-V verification platform targeting RV32IM. Produce:
schemas/commitlog.schema.json for a JSONL commit log (per committed instruction): fields must include hart, cycle (optional), pc, instr, priv, trap (if any), and deltas for x[0..31], key CSRs, and memory write events.
schemas/run_manifest.schema.json describing a run (RTL tool, ISS tool, ISA, seed, binary path, memory map).
docs/interfaces.md describing producer/consumer rules, ordering, alignment, and how to compare logs.
Constraints: x0 must always be 0; log must be minimal but sufficient for diff. Include an example JSONL snippet. Keep it RV32IM and M-mode only for now.”
Agent B prompt — Verilator backend (RTL runner)
“Implement a Verilator-based RTL runner that can execute an RV32IM DUT and emit a commit log in the commitlog schema.
Requirements:
CLI run_rtl.py --rtl <files> --top <dut_top> --elf <prog.elf> --seed <n> --out <run_dir>.
Build Verilator with tracing optional; enable coverage (line/branch/toggle as supported). Document flags used.
Provide a simple memory model (RAM) and ELF loader into RAM.
Provide a commit monitor: at each retired instruction, log pc, instr, reg/CSR deltas, and memory writes.
Output artifacts in <run_dir>: rtl.commitlog.jsonl, rtl.coverage.dat (or equivalent), rtl.vcd (optional).
Definition of done: can run a simple add-loop ELF and produce a non-empty commitlog.”
Agent C prompt — Spike backend (golden runner)
“Implement Spike golden runner for RV32IM producing the same commitlog JSONL schema.
Requirements:
CLI run_iss.py --isa RV32IM --elf <prog.elf> --out <run_dir>.
Use Spike logging: -l for instruction trace, and if available use commitlog flags like --log-commits / --enable-commitlog.
Convert Spike output into JSONL commit records with pc, instr, and reg deltas (at least integer regs).
Definition of done: for the same ELF as RTL runner, produce iss.commitlog.jsonl with matching instruction count in trivial tests.”
Agent D prompt — Comparator & triage
“Create compare_commitlogs.py that compares rtl.commitlog.jsonl vs iss.commitlog.jsonl.
Must:
stream compare (don’t load entire file), stop at first mismatch,
report a structured bug_report.json containing mismatch type, expected/actual, surrounding window (last N commits),
output a minimal reproduction command string (paths + seed).
Integrate: generate a list of mismatches compatible with VerificationResult.bugs in AVA (paste.txt).​
Definition of done: comparator reports ‘PASS’ on identical logs and gives a high-signal report on mismatch.”
Agent E prompt — Compliance tests (riscv-arch-test / RISCOF)
“Integrate RISC-V architectural compliance tests for RV32I and RV32M first.
Use riscv-arch-test and/or RISCOF style flow. Signature handling must follow the test format spec (signature written 32-bit hex per line, alignment rules).
Deliver:
run_compliance.py that selects RV32IM tests, builds them with riscv toolchain, runs DUT, extracts signature, compares to golden (Sail or Spike).
Produce an HTML/JSON summary report listing pass/fail per test.
Definition of done: at least 5 tests run end-to-end with signature compare.”
Agent F prompt — Coverage pipeline + wire into CoverageDirector
“Implement real coverage extraction from Verilator runs and connect it to AVA’s CoverageDirector.
Requirements:
Parse Verilator coverage outputs (verilator_coverage annotated output or .dat format) into metrics: line%, branch%, toggle%.
Update AVA SpikeISS._calculate_coverage() placeholder so it uses real parsed coverage artifacts instead of hardcoded numbers.​
Add coverage_report.json saved per run.
Definition of done: AVA run outputs non-placeholder coverage and CoverageDirector.adapt_cold_paths() receives real values. ”​
Agent G prompt — RV32IM test generation
“Build a SOTA RV32IM test generator package:
Directed tests for all M-extension edge cases (divide by zero, overflow, sign rules, MULH variants).
Random instruction stream generator (seedable) constrained to legal RV32IM, M-mode only, with memory safety (no illegal jumps), and optional trap injection tests.
Outputs: assembled ELF binaries + metadata (seed, length, instruction mix).
Definition of done: generate 50 random ELFs and 20 directed ELFs reproducibly.”
Agent H prompt — Phase-2 red team (ONLY after truth engine)
“Integrate adversarial red-team agents into the real verification loop:
connect agents to cocotb/RTL monitors to observe cache miss, branch miss, TLB miss, store buffer full (whatever signals exist),
agents must emit replayable ‘attack scripts’ (seed + generated program + event triggers),
success criteria is either a differential mismatch (RTL vs ISS) or a violated safety invariant (deadlock, starvation).
Do not do speculative side-channel claims without measurable trace evidence.
Definition of done: 1 red-team campaign finds at least 1 real bug on a seeded faulty RTL variant and produces a replay artifact.”
4) “Defeat established tools” strategy (what makes it SOTA)
You beat incumbents by combining strengths they usually separate:
Always-on differential verification (RTL vs golden model) as the primary correctness gate (hard to argue with).​
Compliance + signatures for fast standardized architectural coverage.
Coverage-directed generation tied to real coverage reports (not guesses).
Adversarial testing that targets rare interleavings (coherence, speculation, recovery paths), producing replayable counterexamples (what teams pay for).
Triage automation: mismatch localization + minimal repro + automatic classification, so failures are cheaper than in legacy flows.
Scalable regression: parallel runs, seed management, artifact retention.
5) What I need from you to finalize Phase-2 prompts
Answer these (no citations needed):
Which RTL core are we verifying first (Ibex, PicoRV32, VexRiscv, your own), and is it RV32IM already?
Do you want Verilator-only for now, or also Icarus/Questa compatibility?
What “commit point” signal exists in your core (e.g., retire_valid, wb_valid), or do we need to instrument RTL?
Once you reply, I’ll tailor the prompts to your exact DUT signals and generate the Phase-2 (red-team) prompt pack that matches your implementation (cacheless vs cached, pipelined vs multicycle M, etc.).
Phase 2 is mainly about breaking the design on purpose—once Phase 1 can run real RTL + a golden model and tell you “correct/incorrect,” Phase 2 adds adversarial “red-team” agents that hunt the bugs standard testbenches and compliance suites miss. Your current Phase-1 AVA flow already has the pipeline skeleton (semantic → TB → tandem sim → analysis → coverage adaptation), but the sim/ISS/coverage pieces are still placeholders, so Phase 2 only becomes meaningful after that loop is real.​
What Phase 2 delivers
Adversarial test generation: not random tests, but targeted campaigns that try to trigger rare corner cases (race windows, recovery paths, pipeline flush interactions, M-extension multicycle hazards, etc.).​
Cross-layer bug finding: it looks for issues that sit between layers—ISA vs microarch, microarch vs memory system, or performance/security interactions—by forcing the DUT into stressful states.​
Replayable counterexamples: every bug found must come with a seed + program + event timeline so it can be replayed in regression and fixed permanently.​
Coverage acceleration: Phase 2 doesn’t replace coverage; it makes coverage close faster by deliberately exercising “cold paths,” feeding real metrics into your coverage adaptation loop (your CoverageDirector concept).​
How Phase 2 is different from Phase 1
Phase 1 (Core Intelligence) answers: “Is the design architecturally correct?” using tandem/differential runs (RTL vs ISS), compliance, and coverage measurement.​
Phase 2 (Red Team / Swarm) answers: “Can we make it fail in the worst possible ways?” by coordinating specialized agents (coherence conflict, speculation, power/thermal, deadlock graphs) against the now-trustworthy correctness loop.​
Typical Phase 2 agent families (what they do)
Conflict / contention agents: maximize hazards and contention (same address, back-to-back dependent ops, pipeline stall/flush storms) to expose races and protocol mistakes.​
Speculation agents: if/when you have branch prediction/speculation, they attempt misprediction+rollback edge cases and ensure no architectural state leaks/commits incorrectly (and later, security-style checks).​
Power/perf stress agents: generate “power viruses” and performance pathologies; initially this is about functional safety under stress (no deadlocks/livelocks), later about PPA and side-channels.​
Graph-based deadlock/livelock detectors: build wait-for graphs from observed transactions/arbitrations and detect cycles (deadlock) or non-progress patterns (livelock).​
Phase 2 entry criteria (when to start)
Start Phase 2 only after you can do these reliably:
Run RTL and Spike on the same ELF and produce comparable commit/state logs (tandem verification is real, not mocked).​
Run a subset of compliance tests end-to-end and get deterministic pass/fail. (The arch-test ecosystem and signature formats are standardized and well known.)
Produce real coverage artifacts from sim (Verilator coverage tooling exists for this).​
If you want, I can convert this into a concrete “Phase 2 backlog” (epics → tasks → agent prompts) that is explicitly gated on completing the Phase-1 truth engine for RV32IM.
send all the agent code, and I’ll go through it as a single platform, not as isolated scripts. Your current scaffold already has the right top-level flow in AVA—semantic analysis, testbench generation, tandem simulation, analysis, and coverage adaptation—but the simulation and ISS layers are still placeholders, so the next step is to turn the agent set into a real orchestrated platform with one master controller.​
What to send first
Send the code in this order so I can stitch it correctly:
Master / entrypoint code, if any.
All agent files.
Shared utility files.
Config files.
Folder structure.
Any sample RTL, testbench, or DUT interface files.
A note saying which files are “real” and which are still mock.
Best format:
One message with the tree.
Then paste files in batches.
For each file, use:
FILE: path/to/file.py
code block
short note: purpose, status, dependencies
What I will do after you send them
I’ll review them in 4 passes:
Architecture pass
I’ll identify what each agent does, what inputs it expects, what outputs it emits, and where coupling is broken.
Integration pass
I’ll define the master platform contract:
shared run context
shared artifact store
shared message/event schema
agent lifecycle
execution order
retry/failure rules
Testing pass
I’ll tell you exactly how to test:
unit test each agent
integration test between agents
full-system test through one master pipeline
mock-mode vs real-mode testing
Implementation pass
Then I’ll write the missing glue:
master orchestrator
agent registry
event bus or dispatcher
result collector
run manifest schema
simple CLI or API entrypoint
What the master code should be
Your platform needs one master orchestration layer above all agents.
Minimum pieces:
PlatformController or MasterOrchestrator
AgentRegistry
RunContext
ArtifactManager
EventBus
ResultAggregator
HealthMonitor
A clean flow should look like this:
Load config.
Register agents.
Build run context.
Start semantic/analysis agent.
Start test generation agent.
Start simulation / ISS / comparator agents.
Feed outputs into coverage and triage agents.
Loop until pass/fail/coverage target.
Save artifacts and final report.
The interaction model I recommend
Since all agents belong to one platform, do not let them call each other directly in an ad-hoc way. Use a central orchestrator.
Recommended pattern:
Agents receive:
context
inputs
artifacts
Agents return:
status
outputs
artifacts
events
errors
So instead of:
Agent A importing Agent B and calling it directly,
do this:
Orchestrator runs Agent A,
stores A’s outputs,
passes relevant outputs to Agent B.
That makes testing much easier.
How we should test the whole platform
Once you send the code, I’ll convert everything into a 3-layer test plan.
Layer 1: Agent unit tests
For each agent:
Does it initialize?
Does it validate input?
Does it fail cleanly?
Does it emit the expected output schema?
Layer 2: Pairwise integration tests
Examples:
semantic agent → testbench agent
simulation agent → comparator agent
coverage agent → stimulus agent
Layer 3: Platform system test
One master command should run an end-to-end flow:
parse RTL
generate tests
run sim
compare with golden model
compute coverage
generate final report
Your current AVA already models this as a staged verification pipeline, which is exactly why it is the right place to anchor the master controller.​
What I will specifically check in your code
I’ll inspect these things carefully:
Duplicate responsibilities across agents.
Missing shared schemas.
Circular imports.
Hardcoded paths.
Mock outputs pretending to be real outputs.
Blocking async code.
State that should be in context but is local.
Missing artifact persistence.
Missing deterministic seeds.
Missing logging and traceability.
Your existing AVA design already keeps structured result objects like SemanticMap and VerificationResult, which is good because those can become platform-wide contracts instead of one-off internal classes.​
What I will likely build first
After seeing your files, I will most likely write these first:
core/master_orchestrator.py
core/agent_registry.py
core/run_context.py
core/artifact_manager.py
core/event_bus.py
core/contracts.py
Then I’ll wire your existing AVA flow under that orchestrator, because AVA is already acting like a top-level verification pipeline with defined phases.​
Best way to send me the code
Send it in this sequence:
Folder tree.
Core files.
Agent files.
API files.
Test files, if any.
Config and requirements.
Start with the core/master-related files first, because that decides how everything else should interact.
What happens after you send it
Once you paste the code, I’ll give you:
a complete architecture review,
what is correct vs broken,
how each agent should interact,
how to test each one,
the exact master code structure,
and then I’ll write the missing integration code in a proper platform form.
Send the folder tree first.
project structure
PS C:\\\\Users\\\\Hello> cd "E:\\\\New folder" 
PS E:\\\\New folder> ls 


Directory: E:\\\\New folder 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
d----- 18-02-2026 01:31 AGENT_A 
d----- 05-03-2026 17:08 AGENT_B 
d----- 18-02-2026 20:09 AGENT_C 
d----- 19-02-2026 01:03 AGENT_D 
d----- 18-02-2026 22:51 AGENT_E 
d----- 21-02-2026 09:25 AGENT_F 
d----- 19-02-2026 01:38 AGENT_G 
-a---- 18-02-2026 20:10 66397 ava.py 
-a---- 21-02-2026 09:24 27485 ava_coverage_patch.py 
-a---- 21-02-2026 09:24 83476 ava_patched.py 
-a---- 18-02-2026 23:17 40752 PROJECT STATUS REPORT.docx 


PS E:\\\\New folder> cd "AGENT_G" 
PS E:\\\\New folder\\\\AGENT_G> ls 


Directory: E:\\\\New folder\\\\AGENT_G 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 19-02-2026 01:37 8660 asm_builder.py 
-a---- 19-02-2026 01:37 23251 directed_tests.py 
-a---- 19-02-2026 01:37 12820 generate_tests.py 
-a---- 19-02-2026 01:37 33287 manifest.json 
-a---- 19-02-2026 01:37 11175 random_gen.py 
-a---- 19-02-2026 01:37 1111 __init__.py 


PS E:\\\\New folder\\\\AGENT_G> cd "E:\\\\New folder" 
PS E:\\\\New folder> cd "AGENT_F" 
PS E:\\\\New folder\\\\AGENT_F> ls 


Directory: E:\\\\New folder\\\\AGENT_F 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 21-02-2026 09:24 27485 ava_coverage_patch.py 
-a---- 21-02-2026 09:24 83476 ava_patched.py 
-a---- 21-02-2026 09:24 54808 coverage_pipeline.py 


PS E:\\\\New folder\\\\AGENT_F> cd 
PS E:\\\\New folder\\\\AGENT_F> cd "E:\\\\New folder\\\\AGENT_E" 
PS E:\\\\New folder\\\\AGENT_E> ls 


Directory: E:\\\\New folder\\\\AGENT_E 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 18-02-2026 22:51 81226 run_compliance.py 
-a---- 18-02-2026 22:51 11219 run_rtl_stub.py 
-a---- 18-02-2026 22:51 48892 test_compliance_runner.py 


PS E:\\\\New folder\\\\AGENT_E> cd "E:\\\\New folder\\\\AGENT_D" 
PS E:\\\\New folder\\\\AGENT_D> ls 


Directory: E:\\\\New folder\\\\AGENT_D 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 19-02-2026 01:02 86057 compare_commitlogs.py 


PS E:\\\\New folder\\\\AGENT_D> cd "E:\\\\New folder\\\\AGENT_C" 
PS E:\\\\New folder\\\\AGENT_C> ls 


Directory: E:\\\\New folder\\\\AGENT_C 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 18-02-2026 20:09 8479 agent_c_readme.md 
-a---- 18-02-2026 20:09 2243 commitlog.schema.json 
-a---- 18-02-2026 20:09 1364 link.ld 
-a---- 18-02-2026 20:09 25407 run_iss.py 
-a---- 18-02-2026 20:09 2455 run_manifest.schema.json 
-a---- 18-02-2026 20:09 5487 rv32im_smoke.S 
-a---- 18-02-2026 20:09 18429 spike_parser.py 
-a---- 18-02-2026 20:09 16126 test_run_iss_integration.py 
-a---- 18-02-2026 20:09 10150 test_spike_parser.py 


PS E:\\\\New folder\\\\AGENT_C> cd "E:\\\\New folder\\\\AGENT_B" 
PS E:\\\\New folder\\\\AGENT_B> ls 


Directory: E:\\\\New folder\\\\AGENT_B 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
d----- 18-02-2026 13:30 riscv-ava 


PS E:\\\\New folder\\\\AGENT_B> cd "E:\\\\New folder\\\\AGENT_A" 
PS E:\\\\New folder\\\\AGENT_A> ls 


Directory: E:\\\\New folder\\\\AGENT_A 


Mode LastWriteTime Length Name 
---- ------------- ------ ---- 
-a---- 18-02-2026 01:30 15587 commitlog.schema.json 
-a---- 18-02-2026 01:30 38415 interfaces.md 
-a---- 18-02-2026 01:30 35251 run_manifest.schema.json 


PS E:\\\\New folder\\\\AGENT_A>