# AVA — Master Status & Roadmap

Autonomic Verification Agent v3.0

Table of Contents

# AVA — Master Status & Roadmap

Autonomic Verification Agent (AVA) v3.0 A multi-agent, AI-assisted RISC-V RTL verification platform

Last updated: 2026-06-29 · Test suite: 244 passing, 1 skipped · Pure-Python core (no EDA tools required to run the agent tier)

Status legend: ✅ Done (implemented + tested) · 🟡 Partial (foundation exists / partially covered) · ⬜ Planned

## 1. Executive summary

AVA is not a conventional testbench — it is an autonomous, multi-agent verification engineer. Given an RTL spec it runs a six-phase pipeline that analyses the design, generates a testbench, runs tandem simulation against a golden ISS (Spike), drives compliance, adapts coverage with AI, and then runs a research tier of 30+ specialised agents that each verify one slice of the architecture from the canonical commit log.

This document inventories everything built, maps it honestly against the 20-level verification taxonomy and the 17 advanced research ideas, and lays out a sequenced roadmap for the rest.

Headline status: the ISA + memory-management + security-architecture spine is now substantially complete (Levels 1, 6, 11 and large parts of 13/14/17), including this development cycle’s nine new golden-reference agents covering the A, C, Zicsr/Zifencei, F/D, and B extensions plus PMP, Sv32 virtual memory and TLB coherence. The microarchitectural tiers (pipeline, cache, branch predictor, out-of-order, multicore/coherency — Levels 2, 3, 7, 8, 9, 10) and the fault-injection / power / bus-protocol tiers (Levels 5, 12, 15) are the main open frontier.

## 2. Architecture — the six-phase pipeline

The orchestrator is ava_patched.py (AVA class, generate_suite()). Every agent communicates through two versioned JSON schemas (commitlog.schema.json, run_manifest.schema.json, both v2.1.0), which is what makes the platform modular and portable.

RTL spec
      │
  [1] AGENT_A   Semantic analysis      schema validation, DUT extraction
      │
  [2] AGENT_B   Testbench generation   Verilator / cocotb / UVM wiring
      │
  [3] AGENT_C + AGENT_D   Tandem simulation   Spike ISS vs RTL, commit-log diff
      │
  [4] AGENT_E   Compliance             RISC-V architectural test runner
      │
  [5] AGENT_F + AGENT_G   Coverage adaptation   UCB1 bandit + genetic/causal AI test gen
      │
  [6] AGENT_H/I/J/K/L     Extended verification   30+ specialised research agents
      │
   JSON / CSV / HTML reports + confidence score + economics ledger

Design rules: never delete (move to _legacy/), graceful degradation (every EDA call wrapped, missing tools → {"status":"skipped"}), lazy _try_import of every Phase-6 agent so a missing module never breaks the base pipeline.

## 3. Complete module inventory

### Core pipeline (Phases 1–5)

| Module | Capability | Status |
| --- | --- | --- |
| ava_patched.py | Orchestrator, 6-phase pipeline, report writers, confidence bands | ✅ |
| AGENT_A/ | Schema validation, DUT module extraction, inter-agent contracts | ✅ |
| AGENT_B/ | Testbench generation (Verilator / cocotb / UVM) | 🟡 |
| AGENT_C/ (spike_parser, run_iss, iss_efficiency) | Spike ISS execution + commit-log parsing | ✅ |
| AGENT_D/ (compare_commitlogs, bug_hypothesis) | Tandem commit-log diff + bug hypothesis | ✅ |
| AGENT_E/ (run_compliance, run_rtl_adapter) | RISC-V compliance test runner | ✅ |
| AGENT_F/ (coverage_pipeline, coverage_database, cold_path_ranker, manifest_lock) | Verilator coverage backend, UCB1 cold-path ranker, coverage DB | 🟡 |
| AGENT_G/ (causal_engine, genetic_engine, random_gen, directed_tests, asm_builder) | AI-guided / genetic / random / directed test generation | ✅ |

### Research tier — AGENT_H (and I/J/K/L)

| Module | Capability | Status |
| --- | --- | --- |
| AGENT_I/agent_i_litmus | RVWMO weak-memory-model litmus validator | ✅ |
| AGENT_J/agent_j_cdc | Clock-domain-crossing / reset checker | 🟡 |
| AGENT_K/agent_k_perf | Performance counters (IPC, stalls, cycles) | 🟡 |
| AGENT_L/agent_l_equiv | Equivalence checker | 🟡 |
| AGENT_H/agent_h_intent | Architectural intent verification (7 specs) | ✅ |
| AGENT_H/contract_dsl | Design-contract DSL (@contract, @for_instruction) | ✅ |
| AGENT_H/temporal_checker | LTL-style temporal property monitors | ✅ |
| AGENT_H/confidence_scorer | Weighted confidence score → VERIFIED…CRITICAL bands | ✅ |
| AGENT_H/security_intel | Spectre / privilege / cache covert-channel detection | ✅ |
| AGENT_H/economics_engine | Bugs/hour, ROI, persistent ledger | ✅ |
| AGENT_H/digital_twin | Python micro-ISS for fast pre-screening | 🟡 |
| AGENT_H/formal_fuzzer | SymbiYosys witness → assembly-seed bridge | 🟡 |
| AGENT_H/explainer | Human-readable bug explanations | ✅ |
| AGENT_H/knowledge_graph | Cross-campaign bug knowledge graph (SQLite) | ✅ |
| AGENT_H/minimizer | Delta-debug counterexample minimiser | ✅ |
| AGENT_H/root_cause_localizer | RTL file-level root-cause localisation | ✅ |
| AGENT_H/cross_domain | CRYPTO / DMA / UART DUT adapters | ✅ |

### Research tier — added this development cycle (T23–T31)

| Module | Capability | Tests | Status |
| --- | --- | --- | --- |
| AGENT_H/atomics_verifier | RV32A golden checker — LR/SC reservation + 9 AMO ops, alignment, signed/unsigned | 11 | ✅ |
| AGENT_H/peripheral_verifier | SoC peripherals — DMA byte-conservation, UART framing/parity, CRYPTO SHA-256 KAT + AES round-trip | 15 | ✅ |
| AGENT_H/csr_verifier | Zicsr/Zifencei — CSR RMW, read-only enforcement, FENCE.I instruction-stream sync | 12 | ✅ |
| AGENT_H/rvc_verifier | RV32C — PC+2 stride, reserved encodings, x8–x15 prime-field rule | 11 | ✅ |
| AGENT_H/fp_verifier | RV32F/D golden IEEE-754 — NaN-boxing, RNE arithmetic, sgnj/min-max/compare/fclass/fmv, fflags | 14 | ✅ |
| AGENT_H/bitmanip_verifier | RV32B (Zba/Zbb/Zbc/Zbs) — shadd, clz/ctz/cpop, rol/ror, clmul, single-bit | 34 | ✅ |
| AGENT_H/privilege_verifier | Privilege + PMP — xRET/CSR legality, ECALL cause, MRET target, PMP region model | 12 | ✅ |
| AGENT_H/vm_verifier | Sv32 virtual memory — golden Sv32MMU page-table walker + translation/fault checker | 18 | ✅ |
| AGENT_H/tlb_verifier | TLB coherence — stale-after-sfence.vma, incoherent/fabricated translation, scoped invalidation | 8 | ✅ |

Every new agent follows the same contract: a golden software reference, a commit-log checker, conservative gating (skip rather than false-positive), a schema v2.1.0 report with a CLEAN→CRITICAL severity band, a run_from_manifest() pipeline hook, and a per-module design doc under docs/.

## 4. Coverage against the 20-level taxonomy

| Level | Area | Status | Where it lives / what’s missing |
| --- | --- | --- | --- |
| 1 | ISA verification | ✅ (Vector ⬜) | Integer/branches/jumps via tandem diff; A atomics_verifier; C rvc_verifier; CSR csr_verifier; F/D fp_verifier; B bitmanip_verifier; privilege modes privilege_verifier; exceptions/interrupts via temporal_checker+privilege. Vector (V) not started. Coverage: code/toggle/branch via Verilator backend 🟡 |
| 2 | Pipeline (RAW/WAR/WAW, stalls, forwarding, flush, IPC) | 🟡 | Hazard hints in temporal_checker, IPC/stalls in AGENT_K. No dedicated hazard/forwarding verifier yet |
| 3 | Cache (L1/L2/victim, LRU/FIFO, hit/miss/evict) | ⬜ | Only cache side-channel detection in security_intel; no functional cache model |
| 4 | Memory system (SRAM/DRAM/AXI/AHB/APB, latency, arbitration) | 🟡 | Peripheral-level via peripheral_verifier/cross_domain; bus timing/arbitration ⬜ |
| 5 | Bus protocol (AXI4/Lite/Stream, AHB, APB, Wishbone, TileLink) | ⬜ | Handshake/burst/backpressure/outstanding not modelled |
| 6 | MMU (page walk, TLB, faults, superpages, permissions) | ✅ | vm_verifier (golden Sv32MMU, 4KB/4MB, invalid/permission/misaligned faults) + tlb_verifier + PMP. Sv39/Sv48 pending RV64 |
| 7 | Branch predictor (BTB/BHT/RAS/tournament, accuracy) | ⬜ | Not started |
| 8 | Out-of-order (rename, RS, ROB, commit, precise exceptions) | ⬜ | AGENT_I RVWMO is the memory-ordering foundation; microarch OoO ⬜ |
| 9 | Multicore (shared memory, sync, locks, atomics) | 🟡 | atomics_verifier is single-hart; AGENT_I RVWMO is the basis. Needs hart_id in schema |
| 10 | Cache coherency (MSI/MESI/MOESI/MESIF) | ⬜ | Not started (depends on multicore) |
| 11 | Security (PMP, isolation, privilege escalation, CSR protection, illegal-instr, speculative) | ✅ (glitch/rowhammer ⬜) | privilege_verifier (PMP, escalation, CSR, illegal) + security_intel (Spectre/speculative/cache covert). Physical fault-injection ⬜ |
| 12 | Fault injection (bit-flip, stuck-at, corruption, detection rate) | ⬜ | Not started |
| 13 | AI-assisted (RL test gen, coverage prioritisation, clustering, minimisation, LLM debug) | ✅🟡 | causal_engine + genetic_engine (AI test gen); AGENT_F UCB1 bandit (coverage-guided prioritisation); minimizer (test minimisation); explainer (debug summaries); knowledge_graph. Failure clustering + bug prediction 🟡 |
| 14 | Formal (SVA, property/equivalence/BMC, liveness/safety) | 🟡 | formal_fuzzer (SymbiYosys bridge), AGENT_L (equivalence), contract_dsl + temporal_checker (properties). Full SVA/BMC closure 🟡 |
| 15 | Power-aware (clock gating, sleep, DVFS, power domains) | ⬜ | Not started |
| 16 | Performance (IPC/CPI, miss rate, throughput, dashboards) | 🟡 | AGENT_K perf + economics_engine; automated dashboards 🟡 |
| 17 | Compliance (official arch tests, random gen, differential, CI) | ✅ | AGENT_E runner + tandem differential vs Spike + AGENT_G random/directed gen + GitHub Actions CI |
| 18 | Portable (multiple RTL impls, modular interfaces/scoreboards) | 🟡 | Schema-driven design + cross_domain adapters make this feasible; only one core family wired so far |
| 19 | Complete SoC (UART/GPIO/SPI/I²C/DMA/timers/debug) | 🟡 | DMA/UART/CRYPTO done in peripheral_verifier; GPIO/SPI/I²C/timers/debug ⬜ |
| 20 | Production platform (UVM, CRV, all coverage, diff, regression mgmt, AI, formal, dashboards, CI) | 🟡 | Many pillars present; the open levels above are what remains for “production-grade” |

Scorecard: of 20 levels — 6 Done, 8 Partial, 6 Planned. The “baseline + memory-management + security + compliance + AI” diagonal is strong; the microarchitecture and physical-fault frontiers are the growth area.

## 5. Coverage against the 17 advanced research ideas

A pleasant surprise: most of the “novel” ideas already have a working basis in AVA — this platform was architected as exactly the “autonomous verification engineer” the first idea describes.

| # | Idea | Status | Where it lives |
| --- | --- | --- | --- |
| 1 | Autonomous Verification Engineer (analyse→plan→generate→run→analyse→improve) | ✅ | This is AVA — the 6-phase multi-agent pipeline with the causal engine closing the loop |
| 2 | Digital Twin of the processor | 🟡 | digital_twin.py (micro-ISS pre-screen). Occupancy/power/temperature modelling ⬜ |
| 3 | Self-Evolving / RL verification (coverage-hole → constraint → test → reward) | 🟡 | causal_engine + AGENT_F UCB1 bandit reward loop; full RL agent ⬜ |
| 4 | Verification Knowledge Graph | ✅ | knowledge_graph.py (SQLite, cross-campaign bugs) |
| 5 | Intent-Driven Verification | ✅ | agent_h_intent.py + contract_dsl.py |
| 6 | Explainable Verification | ✅ | explainer.py (failure → root-cause narrative) |
| 7 | Large-Scale Regression Intelligence (failure clustering) | 🟡 | knowledge_graph + minimizer; ML clustering of failures ⬜ |
| 8 | Cross-Core Differential | 🟡 | Tandem-vs-Spike + cross_domain; multi-core fan-out ⬜ |
| 9 | Hardware “Time Travel” (record/rewind) | 🟡 | minimizer delta-debug; full reversible replay ⬜ |
| 10 | Natural-Language Verification | 🟡 | contract_dsl + intent specs; NL→assertion synthesis ⬜ |
| 11 | Multi-Agent Ecosystem | ✅ | The A–L + AGENT_H agent fleet with narrow responsibilities |
| 12 | Verification Operating System | 🟡 | The orchestrator + manifest + ledger + knowledge graph; cloud/asset mgmt ⬜ |
| 13 | GNN for RTL | ⬜ | Not started |
| 14 | Bug Prediction before simulation | 🟡 | digital_twin pre-screen + knowledge_graph priors; trained ML predictor ⬜ |
| 15 | Risk-Based Verification | 🟡 | confidence_scorer bands + cold_path_ranker; explicit per-module risk score ⬜ |
| 16 | Continuous-Learning Platform | 🟡 | Persistent knowledge_graph + economics ledger; cross-project reuse ⬜ |
| 17 | Autonomous Verification Research Platform (the grand vision) | 🟡 | AVA is a concrete instance of this diagram; maturing each agent is the path |

## 6. Mapping to the priority table

| Pri | Extension | Status in AVA |
| --- | --- | --- |
| 1 | Differential testing vs golden reference | ✅ Tandem Spike-vs-RTL (Phase 3) + every new agent is a golden-reference checker |
| 2 | AI-driven constrained-random test gen | ✅🟡 causal_engine + genetic_engine + UCB1 bandit; deeper RL ⬜ |
| 3 | Formal verification with SVA | 🟡 formal_fuzzer + contract_dsl + temporal_checker; native SVA/BMC closure ⬜ |
| 4 | Pipeline & hazard verification | 🟡 Hints in temporal_checker/AGENT_K; dedicated agent ⬜ (recommended next) |
| 5 | Functional coverage closure automation | 🟡 AGENT_F cold-path ranker + coverage DB; closed-loop automation 🟡 |
| 6 | Cache & memory subsystem | ⬜ (recommended) |
| 7 | AXI/AHB/APB protocol | ⬜ (recommended) |
| 8 | Security & fault injection | ✅🟡 Security architectural done; fault-injection ⬜ |
| 9 | Multicore & cache coherency | 🟡/⬜ RVWMO foundation; coherency ⬜ |
| 10 | AI-assisted debug & regression analytics | ✅🟡 explainer + knowledge_graph + root_cause_localizer; analytics dashboards 🟡 |

## 7. Test & quality status

- 244 tests passing, 1 skipped (tests/test_agents.py), pure-Python, ~0.4 s — no EDA tools required.

- Every new agent ships with: golden-reference validation (e.g. 28 hand-computed bit-manip vectors; hand-built Sv32 page tables; IEEE-754 reference math), bug-injection tests, a robustness battery (empty / non-dict / partial inputs), report-schema consistency, and a manifest round-trip.

- Cross-agent: a single clean mixed commit log must pass every commit-log verifier; all agents share the common report schema.

- compileall clean across all twelve AGENT_* packages; the live python ava_patched.py self-test passes with all agents wired.

- Hardening: every commit-log verifier guards against malformed records; conservative gating throughout prevents false positives on traces that lack optional fields.

## 8. Roadmap — what to build next

Sequenced by feasibility × impact, reusing the proven golden-checker pattern. Items marked (no schema change) drop in like the recent agents; items marked (schema) need an additive field.

Near-term, high-leverage (continue the current cadence):

- Pipeline & hazard verifier (no schema change) — RAW/WAR/WAW + forwarding

  - flush correctness from the commit stream; complements AGENT_K IPC. (Priority #4.)

- Vector (RVV) verifier (schema: vector regs) — completes the ISA column (Level 1).

- Bus-protocol verifier (schema: bus transactions) — AXI4/AHB/APB handshake/ordering/burst/outstanding (Levels 4–5, Priority #7).

- Cache model verifier (schema: cache events) — L1/L2 hit/miss/replacement/ write-back vs a golden cache (Level 3, Priority #6).

Strategic:

- RV64 widening (schema + every verifier parameterised by XLEN) — unlocks Sv39/Sv48 (drop into the existing MMU), 64-bit datapath, the Linux-class core tier.

- Multicore + cache coherency (schema: hart_id) — extends atomics_verifier and AGENT_I RVWMO to true concurrency + MSI/MESI/MOESI (Levels 9–10, Priority #9).

- Fault-injection campaign engine — bit-flip / stuck-at / corruption with detection-rate metrics (Level 12, Priority #8).

AI / research distinctiveness (build on existing foundations):

- Self-evolving RL test loop — formalise the coverage-hole → constraint → reward loop around causal_engine (idea #3, Priority #2).

- Failure-clustering + bug-prediction analytics over the knowledge_graph (ideas #7, #14; Priority #10).

- Live metrics/coverage dashboards + regression DB for CI (Levels 16/20).

Deployment / market readiness:

- Regression database + JIRA/Linear ticketing and Grafana/Prometheus exporters — turn runs into tracked, gated team CI.

## 9. How to run & extend

# Fast pure-Python agent tests (no EDA tools)
pytest tests/test_agents.py --import-mode=importlib -q

# Full pipeline on an RTL spec, all report formats
python ava_patched.py --rtl core.sv --formats json csv html

# A single new agent, standalone
python AGENT_H/vm_verifier.py --rtl rtl_commit.jsonl

Adding a new AGENT_H verifier (the established recipe): create AGENT_H/<name>.py with a golden model, a checker run() returning the schema-v2.1.0 report, and run_from_manifest(); export it from AGENT_H/__init__.py; add _<name> = _try_import(...) + an EXTENDED_AGENTS entry + a _call block in _run_extended_pipeline; add a Test<Name> class to tests/test_agents.py; write docs/DESIGN_<name>.md. Every agent built this cycle followed exactly this recipe.

Per-agent design notes live alongside this file: docs/DESIGN_atomics_verifier.md, DESIGN_peripheral_verifier.md, DESIGN_csr_verifier.md, DESIGN_rvc_verifier.md, DESIGN_fp_verifier.md, DESIGN_bitmanip_verifier.md, DESIGN_privilege_verifier.md, DESIGN_vm_verifier.md, DESIGN_tlb_verifier.md. Release history is in CHANGELOG.md.